## Slide 1: Comprehensive Visualization Playbook for Front-end (Power-BI)
12 December 2024
Visualization Playbook

## Slide 2
Objectives of Playbook
https://musigma-my.sharepoint.com/:x:/g/personal/dineshkumar_js_mu-sigma_com/ERwVVpQuNPREuCvjIR4c_TIByzXLpT-23eWg1d7ZyQwQYg?e=j8kfL7
ttps://musigma-my.sharepoint.com/:x:/g/personal/dineshkumar_js_mu-sigma_com/ERwVVpQuNPREuCvjIR4c_TIByzXLpT-23eWg1d7ZyQwQYg?e=j8kfL7

## Slide 3
Key objectives of Playbook
Simplify Decision Making:
Provide clear guidelines for selecting the right data sources, visualizations, and interactivity features, ensuring consistent and efficient report design to meet business needs.
Define Clear Entry and Exit Criteria:
Define clear prerequisites and deliverables for each phase to ensure alignment with business goals, minimize rework, and confirm readiness for the next phase or production.
Mitigate Risks:
Identify and resolve potential data inconsistencies, performance issues, and security vulnerabilities early by conducting thorough testing, monitoring report performance, and applying best practices in security and data handling.
Enhance Collaboration:
Promote effective communication and collaboration between business users, data teams, and developers to ensure alignment on report requirements, data accuracy, and user experience.
Ensure Quality Deliverables:
Focus on delivering accurate, high-performance dashboards by continuously validating data, optimizing performance, and ensuring usability throughout the development lifecycle.
Support Scalability and Maintainability:
By applying best practices in report design, optimizing data models, and ensuring modularity, enabling dashboards to scale with growing data and remain easily maintainable over time.
Optimize Time and Resources:
Establish clear project timelines with achievable milestones, ensuring efficient use of data sources, report development tools, and team resources for timely delivery.
Enable Continuous Improvement:
Implement feedback loops from users and stakeholders to drive ongoing refinements, ensuring dashboards evolve based on changing business needs and data insights.
Standardize Best Practices:
Establish a set of industry-standard guidelines for data visualization, report design, and performance optimization to ensure consistency and quality across all Power BI projects.
Streamline Project Execution:
Provide a structured framework for managing the SDLC of Power-BI projects, ensuring consistent and efficient workflows
Objectives

## Slide 4
Software Development Life Cycle (SDLC)

## Slide 5
Software Development Life Cycle (SDLC)
SDLC is basically the step-by-step process teams follow to plan, build, test, and deliver software that works well, meets user needs, and gets done on time.
01
Requirement
Gather and analyze business and data requirements to align with stakeholder goals and finalize the business requirements document (BRD).
02
Planning
Define the project goals, tech stack, and resource requirements for efficient development.
03
Design
Design the architecture and visual aspects of the application
04
Development
Build the application according to the design and as per the Business requirements
05
Testing
Ensure Power BI reports meet accuracy, functionality, and performance standards.
06
Deployment
Deploying the developed and tested software to the production environment, making it accessible to end-users.
07
Maintenance
Ensure Power BI reports stay functional, updated, and optimized post-deployment, with pipelines monitored regularly for smooth operations.
Design the report structure, data model, and visual elements to meet business needs and ensure a seamless user experience.
SDLC Phases

## Slide 6
Phase 01 - Requirement Gathering / Analysis

## Slide 7
The Requirement Phase ensures alignment with business objectives by defining clear reporting needs, data sources, and visualization goals. It identifies key user requirements, addresses potential challenges, and sets performance, security, and compatibility benchmarks to guide the development of efficient and impactful Power BI reports.
01
02
03
Identifying Goals and Expectations
Core Features and Requirements
Required Functionalities
Requirement Phase
Process
Define clear objectives and align stakeholder expectations to ensure the Power BI reports meet business needs and performance standards. Ex:- Create sales performance dashboards that align with stakeholder KPIs and provide real-time insights.
A document outlining the essential features, data sources, user roles, performance benchmarks, security protocols, and integration requirements to guide the entire Power BI report development process. Ex :- Interactive dashboards, Hive Databases as data sources, row-level security.
Define data sources, report types, user roles, performance standards, design preferences, security measures, and integration needs to align with business goals and ensure a seamless user experience . Ex:- Use SQL databases, enable role-based access, ensure quick load times.
What happens in Requirement Phase?
Entry Criteria:
Stakeholder Identification: Key stakeholders, including business users, data analysts, and project sponsors, are identified.
Project Objectives: A clear understanding of the Power BI report’s goals, scope, and purpose, aligned with business needs.
Data Feasibility: Assess availability, quality, and compatibility of data sources, and ensure they meet performance and integration requirements.
Initial Information Availability: High-level project details, including user needs, report objectives, and existing data systems, are provided.
Exit Criteria:
Requirement Documented: All functional, non-functional, and technical requirements for Power BI reports are documented and reviewed.
Requirement Validation: Requirements are validated and confirmed by all stakeholders to ensure alignment with business goals. Detailed use cases or user stories are prepared, including acceptance criteria for each dashboard.
Prioritized Requirements: Requirements are categorized into must-haves, nice-to-haves, and future enhancements.
Sign-Off: Stakeholders formally approve and sign off on the documented requirements, confirming readiness to move forward.

## Slide 8
Phase 02 - Planning

## Slide 9
The Planning Phase outlines the overall strategy for delivering the Power BI project. It includes selecting the necessary tools and technologies, defining the report and dashboard architecture, and establishing workflows for data integration, visualization, and user access. Key activities involve creating timelines and milestones, assessing risks, and developing a clear project plan with resource allocation and documentation for successful execution.
Planning Phase
What happens in Planning Phase?
Process
Choosing Data Sources and Tools
Guide the team in selecting appropriate data sources, connectors, and Power Platform tools that meet the project’s reporting and visualization requirements.
Architecture and design
Ensure a clear and organized architecture for the Power BI solution, including data models, report structure, user access layers, and integration with cloud services (wherever applicable) for scalable data storage and processing.
Timelines & Milestones
Define clear and actionable steps with realistic deadlines for each phase of the project to ensure timely delivery of reports and dashboards.
Entry Criteria:
Approved Required Documents: Clear and approved scope, user stories, and features for the Power BI reports and dashboards.
Clarity on the Data Sources and Tools: Agreement on the data sources, BI tools, and technologies (Power BI, Hive databases) to be used.
Initial Feasibility Assessment: Validation that the project is technically and resource-wise feasible, including data access, performance, and integration considerations.
Exit Criteria:
Project Plan Documented: Defined timelines, milestones, and deliverables.
Team Availability & Roles Defined: Identified team members, their roles, and availability.
Defined Architecture and design: The architecture and design of the Power BI solution, including data models, reports, and dashboards are clearly defined.
Defined Timelines, Milestones: Key dates, critical goals, and expected outcomes for each phase of the project are established and documented.
Tools & Data Sources Chosen: Selection of data sources, connectors, and features is finalized, ensuring compatibility with project needs and scalability.

## Slide 10
Phase 03 - Design

## Slide 11
Design Phase
Entry Criteria :
Requirements and Goals Finalized : Gather business preferences, set clear goals (e.g., creating interactive dashboards or reports), and identify key users (e.g., business analysts, decision-makers).
Feasibility Validated: Collaboration with stakeholders and developers ensures the design approach aligns with available data sources, integration capabilities, and performance requirements, addressing any potential technical or resource limitations.
Exit Criteria:
Design Artifacts and Specifications Finalized: Mockups and test reports are approved. Design standards, style guides, and specifications are documented and shared with the development team.
Stakeholder Approval and Handover: Final designs are signed off by stakeholders, and all design assets and documentation are handed over for development implementation.
CI/CD pipeline is setup: Ensure CI/CD Pipeline is aligned with the design specifications and ready for implementation.
Process
Discovery: Research and gather insights about user needs, business goals, and technical constraints to define the design direction.
Define: Create clear design requirements, outline user personas, and establish key features to guide the design process.
Ideate: Brainstorm multiple design concepts and solutions, focusing on creativity and functionality to address identified challenges.
Design: Create visual designs, including high-fidelity wireframes, mockups, ensuring that elements and interactions align with user needs and project goals.
Test: Conduct usability testing with users to validate design choices, identify issues, and make improvements based on feedback.
Discovery: Conduct research to understand user needs, business goals, and technical limitations, ensuring a clear design direction and alignment with project objectives.
Define: Set design requirements, create user personas, and outline key features to guide the design process.
Ideate: Brainstorm multiple design concepts and solutions, focusing on creativity and functionality to address identified challenges.
Design: Develop high-fidelity mockups, ensuring consistent templates and interactive elements align with user needs.
Feasibility Check: Conduct design testing with users to validate design choices, identify issues, ensure constant quality checks, and make improvements based on feedback.
What happens in Design Phase?
CI/CD setup: Create CI / CD pipelines needs to be setup with code analysis tool like Sonarqube.
The design stage focuses on translating user requirements into a clear blueprint for dashboards or reports. It defines layout, data visualizations, and interactivity features, ensuring alignment with user needs and business goals. This phase emphasizes user-centric design and accessibility, with iterative wireframes and prototypes for clarity before development.

## Slide 12
Phase 04 - Development

## Slide 13: The purpose of the Development Stage is to build and implement dashboards and reports by transforming design specifications into interactive, efficient, and user-friendly visualizations, ensuring alignment with business goals and technical objectives.
Development Phase
Process
Coding
Implement measures such as data validation, secure access controls, encryption, and Row-Level Security (RLS) to protect sensitive information within Power BI reports and dashboards.
Security
Implementation
Authentication ensures the identity of users, while authorization controls their access based on defined roles and permissions within Power BI. This includes secure login methods, role-based access control for reports and dashboards, and session management.
Authentication & Authorization
Breaking down requirements, prioritizing tasks, and assigning them to team members.
Task Allocation
Entry Criteria:
Mockup Approval:
The client has reviewed and approved the report designs , including visualizations
Feasibility Analysis:
Ensure the design and functionalities are feasible for implementation within technical constraints.
Environment Setup:
Workspaces, data sources, and repositories are set up. Necessary credentials and access rights are available for all involved systems.
Exit Criteria:
Feature Completion: All planned Power BI reports and dashboards are fully implemented and functional.
Resolved Issues: Critical issues are resolved; minor issues are logged for future review.
Code Review: Code and report configurations are peer-reviewed and adhere to standards.
Build Stability: Reports and dashboards are validated for stable deployment and testing.
Code Hygiene Ensure code quality by adhering to best practices for DAX queries and Power BI development, regularly reviewing and optimizing for performance, maintainability, and scalability.
Document Power BI report structures, data models, calculations, and security configurations to ensure clarity and maintainability. Include details on data sources, transformations, and any custom visuals or DAX formulas used.
Documentations
Develop Power BI dashboards and reports as per design, ensuring data accuracy, interactivity, and responsiveness. Reuse measures and templates for efficiency and maintainability.

## Slide 14
Phase 05 – Testing

## Slide 15
Testing Phase
The purpose of Testing is to validate the dashboards and reports by identifying and resolving issues, ensuring they meet business goals, provide accurate data insights, and deliver a seamless user experience.
Define Test Scenarios
Identify and document scenarios covering data accuracy, interactivity (e.g., slicers, filters, drill-throughs), performance, and security.
Load Testing
Perform load testing to evaluate the performance of Power BI reports under varying levels of data and user activity, ensuring responsiveness and reliability.
All reported issues and defects are resolved.
Dashboards and reports meet data accuracy and performance benchmarks.
Security configurations are validated, ensuring appropriate data access.
Stakeholders have reviewed and approved the final version for deployment.
01
Entry Criteria :
Completed dashboards and reports are ready for testing.
Data sources and transformations are finalized and accessible.
All required user interactivity features (filters, slicers, drill-throughs) are implemented.
Test plans and datasets for validation are prepared and approved.
Processes :
Exit Criteria :
04
02
Log Results and Identify Issues
Record testing outcomes, identify discrepancies or defects, and prioritize them for resolution before deployment.
03
Execute Tests
Perform functional, performance, and security tests on dashboards and reports, validating against defined scenarios.
Notes: PowerBI-Tools-For-Capacities/RealisticLoadTestTool/Readme.md at master · microsoft/PowerBI-Tools-For-Capacities · GitHub

## Slide 16
Phase 06 – Deployment

## Slide 17
Playbook Deployment Phase
The purpose of the Deployment Phase is to publish dashboards and reports to the production environment, ensuring proper configuration, functionality and accessibility while monitoring for performance, security and user feedback.
Plan
Define the deployment strategy, including workspace setup, user access permissions, and publishing schedules.
Publish and Deploy
Upload dashboards and reports to the Power BI Service or server, ensuring proper configuration and permissions.
Sanity Checks
In the deployment phase, sanity checks for Power BI include verifying data refresh, testing report performance under load, and ensuring proper user access. Additionally, cross-browser and device compatibility should be confirmed.
Exit Criteria :
Successful publishing and configuration of dashboards in the production environment.
Validation of data accuracy, functionality, and interactivity by stakeholders or users.
Performance testing to ensure quick loading and responsiveness.
Deployment checklist sign-off and readiness for user access.
01
02
03
Entry Criteria :
Project charter and objectives are finalized.
Stakeholder approvals are in place to proceed with detailed requirements gathering.
Processes :
Entry Criteria :
Completion of dashboard development and testing.
Approval of security configurations such as row-level and role-based access.
Availability of end-user documentation and support materials.
Stakeholder approval for deployment to the production environment.
Rollback
Prepare a rollback plan to revert to a previous version in case of errors or user issues.
04

## Slide 18
Phase 07 – Maintenance

## Slide 19
Performance Optimization:
Enhance report loading times, ensure efficient data queries, and optimize visuals for seamless user experience and scalability..
Security Updates:
Fix identified vulnerabilities and implement measures to strengthen system security and protect data integrity.
Bug Fixes & Enhancements :
Address issues identified post-deployment and implement updates or new features based on user feedback to improve functionality.
Knowledge Transfer:
Providing context to the client team about the application through comprehensive documentation and detailed explanations .
The client has the capability to strategize and implement new features, subsequently assessing their effectiveness and impact.
Begins after the report is published and operational in the production environment (post-deployment phase).
Maintenance Phase
Key Actions in Maintenance Phase
Outcome:

## Slide 20
Keyword goes here
Learners Guide
Checklist Template
QA Testing Sample
Best Practices
Common Problems and Challenges
Appendix
These documents serves as a comprehensive resource to effectively kickstart a Power-BI based project. It covers the following key areas:
A structured roadmap tailored for beginners and experienced developers alike, focusing on Power-BI fundamentals, advanced topics, and best practices.
Verify data source connections, ensure data accuracy, optimize report performance, validate role-based security, and check report alignment with business objectives.
QA testing for Power BI involves validating data accuracy, testing report functionality, ensuring performance benchmarks, and verifying security measures like role-based access.
Power BI basics involve understanding its components—Desktop, Service, and Mobile—and learning how to connect, transform, and visualize data effectively.
Adopt consistent naming conventions, optimize data models for performance, implement row-level security for data access, and ensure reports are user-friendly and aligned with business objectives.
Common challenges in Power BI include performance issues, data inaccuracies, complex DAX formulas, integration difficulties, user access management, scalability, and limited visualization customization.
Appendix
Power BI Basics

## Slide 21
The Planning Phase outlines the overall strategy for delivering the Power BI project. It includes selecting the necessary tools and technologies, defining the report and dashboard architecture, and establishing workflows for data integration, visualization, and user access. Key activities involve creating timelines and milestones, assessing risks, and developing a clear project plan with resource allocation and documentation for successful execution.
Planning Phase
What happens in Planning Phase?
Process
Choosing Data Sources and Tools *
Guide the team in selecting appropriate data sources, connectors, and Power BI tools that meet the project’s reporting and visualization requirements.
Architecture and design*
Ensure a clear and organized architecture for the Power BI solution, including data models, report structure, and user access layers.
Timelines & Milestones *
Define clear and actionable steps with realistic deadlines for each phase of the project to ensure timely delivery of reports and dashboards.
Entry Criteria:
Approved Required Documents: Clear and approved scope, user stories, and features for the Power BI reports and dashboards.
Clarity on the Data Sources and Tools: Agreement on the data sources, BI tools, and technologies (Power BI, Hive databases,) to be used.
Team Availability & Roles Defined: Identified team members, their roles, and availability.
Initial Feasibility Assessment: Validation that the project is technically and resource-wise feasible, including data access, performance, and integration considerations.
Exit Criteria:
Project Plan Documented: Defined timelines, milestones, and deliverables.
Defined Architecture and design: The architecture and design of the Power BI solution, including data models, reports, and dashboards, are clearly defined.
Defined Timelines, Milestones: Key dates, critical goals, and expected outcomes for each phase of the project are established and documented.
Tools & Data Sources Chosen: Selection of data sources, connectors, and features is finalized, ensuring compatibility with project needs and scalability.
Integration of Azure Services*
Evaluate and incorporate Azure services like Azure Analysis Services or Azure Synapse Analytics to enhance data processing, scalability, and integration within the Power BI ecosystem.

## Slide 22
Testing for Standards: Conduct thorough testing to ensure the application meets functional and performance standards.
QA and Performance Validation: The QA team performs functional testing and approves the results, while performance testing evaluates speed, stability, and scalability under expected load conditions.
Entry Criteria:
Post-Deployment Validation: Validate the production environment functionality post-deployment.
Smoke Test Core Functionality: Conduct smoke testing to confirm core functionalities operate as expected.
Ensure Production Stability: Ensure the deployed application is stable in Production
Deployment Phase
Deploying the developed and tested software to the production environment, making it accessible to end-users
Process:
Confirm all deployed reports and dashboards operate as expected in the production environment.
Verify core report functionalities, such as filters, slicers, and drill-throughs, are working correctly.
Ensure data displayed in reports matches the source and remains consistent post-deployment.
Cross Verification:
Deployment:
Execute deployment of Power BI reports and dashboards to the production environment after validating approvals and readiness.
Monitor deployment to ensure smooth publishing and accessibility for end users.
Validate connections to data sources and refresh schedules in the production environment.
Test:
Perform preliminary testing to validate the core functionalities of the application during the deployment phase.
Ensure the build's stability and readiness for further testing or production use.
Pre-Deployment Check List:
Obtain necessary sign-offs on the reports and dashboards.
Ensure data accuracy, completeness, and consistency across reports.
Verify reports are optimized for speed and handle expected data volumes efficiently.
What takes place during the Deployment Phase?
Exit Criteria: