## Slide 1: Comprehensive SDLC Playbook for Front-end (React)
4 June 2025
SDLC Playbook

## Slide 2
Objectives of Playbook

## Slide 3
Key objectives of Playbook
Simplify Decision-Making:
Provide guidance on choosing appropriate tools, libraries, and state management techniques like Context API or Redux
Define Clear Entry and Exit Criteria:
Set unambiguous prerequisites and deliverables for each phase to avoid misalignment and reduce rework
Mitigate Risks:
Identify and address potential issues early through risk assessment, debugging, and performance monitoring strategies
Enhance Collaboration:
Foster better communication and coordination among stakeholders, developers, and QA teams through well-defined processes
Ensure Quality Deliverables:
Focus on meeting functional and non-functional requirements by incorporating testing and validation at every stage
Support Scalability and Maintainability:
By implementing robust design principles and development strategies, ensuring the application can adapt to growing demands and remain efficient over time
Optimize Time and Resources:
Create a timeline with realistic milestones and ensure efficient use of development resources
Enable Continuous Improvement:
Incorporate feedback mechanisms for iterative enhancements and post-deployment updates
Standardize Best Practices:
Serve as a reference guide for adopting industry-standard methods and practices across all React projects
Streamline Project Execution:
Provide a structured framework for managing the SDLC of React projects, ensuring consistent and efficient workflows
Objectives

## Slide 4
Software Development Life Cycle (SDLC)

## Slide 5
Software Development Life Cycle (SDLC)
SDLC is basically the step-by-step process teams follow to plan, build, test, and deliver software that works well, meets user needs, and gets done on time.
01
Requirement
Gather and analyze the requirements of the application. Obtain finalized business requirements documents (BRD)
02
Planning
Define the project goals, tech stack, and resource requirements for efficient development.
03
Design
Design the architecture and visual aspects of the application
04
Development
Build the application according to the design and as per the Business requirements
05
Testing
Ensure the application meets the functional and non-functional requirement
06
Deployment
Deploying the developed and tested software to the production environment, making it accessible to end-users
07
Maintenance
Ensure the application remains functional and updated post-deployment
Design the architecture and visual aspects of the Application
SDLC Phases

## Slide 6
Phase 01 - Requirement Gathering / Analysis

## Slide 7
Requirement Phase ensures alignment with strategic goals by defining clear requirements and prioritizing features to meet user needs effectively. It identifies challenges early, facilitates smooth communication among stakeholders, and establishes benchmarks for performance, compatibility, and testing to ensure long-term success.
01
02
03
Identifying Goals and Expectations *
Core Features and Requirements *
Software Requirement Specification *
Requirement Phase
Process
Understand user needs by focusing on design, navigation, Gathering Insights through Research, and prioritizing features that enhance satisfaction and workflows.
This is a sort of document that specifies all those things that need to be defined and created during the entire project cycle..
Identify functional and non-functional requirements to ensure the application delivers intended features, performance, create user Stories and prioritize the requirements.
*Click on the headings for the detailed descriptions.
What happens in Requirement Phase?
Entry Criteria:
Stakeholder Identification: Key stakeholders, including business owners, end-users, and project sponsors, are identified.
Project Objectives: A clear understanding of the project's goals, scope, and purpose.
Technical Feasibility: Asses project constraints, dependencies, and frontend requirements like performance and compatibility.
Initial Information Availability: High-level project details, such as target audience, market needs, and existing systems, are provided
Exit Criteria:
Requirement Documented: All functional, non-functional, and technical requirements are documented and reviewed.
Requirement Validation: Requirements are validated and agreed upon by all stakeholders.
Prioritized Requirements: Requirements are categorized into must-haves, nice-to-haves, and future enhancements.
Use Cases/User Stories: Detailed use cases or user stories are prepared, including acceptance criteria.
Sign-Off: Stakeholders formally approve and sign off on the requirements document.

## Slide 8
Phase 02 - Planning

## Slide 9
The Planning Phase establishes a comprehensive roadmap for the project. It involves selecting appropriate tools and technologies, defining the architecture, and outlining strategies for workflows and resource management. Key activities include designing timelines and milestones, setting up CI/CD pipelines, performing risk assessments, and documenting the project plan.
Planning Phase
What activities occur during the Planning Phase?
* Click on the headings for the detailed descriptions.
Process
Choosing Libraries and Tools *
Guide the team in selecting libraries and tools that align with project requirements and organizational standards.
Architecture and design*
Ensure a well-organized architecture for the project.
Timelines & Milestones *
Define clear, actionable steps with realistic deadlines to ensure steady progress.
Entry Criteria:
Approved Required Documents: Clearly defined and approved scope, user stories, or features.
Clarity on the Technology Stack: Agreement on the core technologies To be used (frontend, backend tech, databases).
Team Availability & Roles Defined: Identified team members, their roles, and availability.
Initial Feasibility Assessment: Verification that the project is viable from technical and resource Perspectives.
Exit Criteria:
Project Plan Documented: Defined timelines, milestones, and deliverables.
Defined Architecture and design: Architecture and design of the application are clearly defined.
Defined Timelines, Milestones: Key dates and critical goals are set to track progress, with deliverables clearly defined as outcomes for each phase.
Libraries & Tools Chosen: Selection of libraries and tools justified for scalability, maintainability, and compatibility with the project’s needs.
Note : Refer Sample Timeline Estimation | Choosing Right Libraries & Tools

## Slide 10
Phase 03 - Design

## Slide 11
Design Phase
Entry Criteria :
Requirements and Goals Finalized :All functional, non-functional, and technical requirements are documented and approved. Business goals, objectives, and constraints are clearly defined, with stakeholders aligned.
Feasibility Validated: Collaboration with developers ensures the design approach aligns with platform capabilities, addressing any major technical considerations.
Exit Criteria:
Design Artifacts and Specifications Finalized: Wireframes, mockups, prototypes, and architecture diagrams are approved. UI/UX standards, style guides, design tokens, and technical specifications are complete and shared with the development team.
Stakeholder Approval and Handover: Final designs are signed off by stakeholders, and all necessary design assets, documentation, and tools are handed over to the development team for implementation.
CI/CD pipeline is setup: Ensure CI/CD Pipeline is aligned with the design specifications and ready for implementation.
Process
Discovery: Research and gather insights about user needs, business goals, and technical constraints to define the design direction.
Define: Create clear design requirements, outline user personas, and establish key features to guide the design process.
Ideate: Brainstorm multiple design concepts and solutions, focusing on creativity and functionality to address identified challenges.
Design: Create visual designs, including high-fidelity wireframes, mockups, ensuring that elements and interactions align with user needs and project goals.
Test: Conduct usability testing with users to validate design choices, identify issues, and make improvements based on feedback.
Discovery: Research and gather insights about user needs, business goals, and technical constraints to define the design direction.
Define: Create clear design requirements, outline user personas, and establish key features to guide the design process.
Ideate: Brainstorm multiple design concepts and solutions, focusing on creativity and functionality to address identified challenges.
Design: Create visual designs, including high-fidelity wireframes, mockups, ensuring that elements and interactions align with user needs and project goals.
Test: Conduct usability testing with users to validate design choices, identify issues, and make improvements based on feedback.
CI/CD setup: Set up CI/CD pipelines integrated with a code analysis tool, such as SonarQube, for continuous code quality checks..
Design Phase in frontend development involves creating wireframes, prototypes, and mockups to define the user interface and experience. It ensures designs
align with branding, usability, and technical feasibility before development begins.
What takes place during the Design Phase?

## Slide 12
Phase 04 - Development

## Slide 13: The development phase is where the actual product is built, involving coding, integrating features, testing functionality, and optimizing performance to create a secure, reliable, and efficient application.
Development Phase
Process
Coding
Implement measures like Input validation, security headers, and protect API requests using https.
Security
Develop UI components based on mockups, ensuring responsiveness and accessibility.
Apply the DRY (Don't Repeat Yourself) principle to build reusable components, enhancing code efficiency and maintainability.
Implementation
Authentication verifies user identities, while authorization manages access based on roles. In frontend, it includes secure logins, session handling, and role-based accessibility.
Authentication & Authorization
Breaking down requirements, prioritizing tasks, and assigning them to team members.
Task Allocation
Unit Testing focuses on testing individual components, functions, or modules of a frontend application to ensure they work as expected in isolation. It helps identify bugs early, improves code quality, and ensures reliable functionality.
Unit Testing
Entry Criteria:
Mockup Approval:
The client has reviewed and approved the mockup/design.
Feasibility Analysis:
Ensure the design and functionalities are feasible for implementation within technical constraints.
Environment Setup:
Tools, frameworks, and repositories are set up
Exit Criteria:
Feature Completion: All planned features are implemented and functional. Any unimplemented features are documented with reasons and timelines.
Resolved Issues: All critical bugs identified during development are fixed and low-priority issues are logged for review.
Code Review: Code has been peer reviewed and adheres to agreed-upon standards and conventions
Build Stability: The application can be built successfully in development environment without errors or warnings.
Click here for detailed documentation.
Code Quality Using SonarQube to identify bugs, vulnerabilities, and code smells and fix them to ensure clean and quality code
Documentation in the development phase involves creating detailed, structured records that describe the code, architecture, processes, and functionalities of the software being built.
Documentations
What takes place during the Development Phase?

## Slide 14
Phase 05 – Testing

## Slide 15
The primary objective of React testing is to validate the functionality, usability, and rendering of React components to ensure a seamless and consistent user interface experience
*Click on the heading for the official React Profiler Documentation.
  .
Process:
Entry Criteria:
Completion of Development : All modules are fully developed, integrated, and unit-tested.
Test Environment Readiness: A stable, configured environment production is set up.
Approved Test Cases and Plan: All test cases and a finalized test plan are documented and approved.
Exit Criteria:
All Critical and High-Priority Bugs Resolved: Ensures major issues are fixed and verified
Test Case Execution Completed :. Confirms all test cases are executed, and all requirements are validated.
Security Scan Approval: Got approval from Security team that application is secure.
User Acceptance Testing (UAT) Sign-off: Ensures the system is approved by end-users and stakeholders for release.
Testing Phase
3.System/Regression Testing: Validates the entire system's functionality, ensuring it meets requirements and performs as expected in all scenarios..
6.User Acceptance Testing (UAT): Conducted at the end to ensure stability, meet business requirements, and validate functionality with real users.
2. Integration Testing Conducted to test the interactions and data flow between integrated component.
1. Component Testing Component Testing is the process of testing individual components or modules of a web application in isolation to verify their correctness, functionality, and behavior.
5.Security Scan: Security scans identify vulnerabilities, simulate attacks, and ensure application security, data protection, and compliance.
4.Performance Testing*: Performed to assess performance, scalability, and stability using React Profiler, ensuring optimal efficiency.
Bug Fixes
No Issues
Issues found
What happens inside the Testing Phase?

## Slide 16
Phase 06 – Deployment

## Slide 17
Testing for Standards: Conduct thorough testing to ensure the application meets functional and performance standards.
QA and Performance Validation: The QA team performs functional testing and approves the results, while performance testing evaluates speed, stability, and scalability under expected load conditions.
UAT and Security Scan Clearance: Obtained all the approvals such as UAT and Security Scan
Entry Criteria:
Post-Deployment Validation: Validate the production environment functionality post-deployment.
Smoke Test Core Functionality: Conduct smoke testing to confirm core functionalities operate as expected.
Ensure Production Stability: Ensure the deployed application is stable in Production
Deployment Phase
Deploying the developed and tested software to the production environment, making it accessible to end-users
Process:
Verify that production environment matches the configuration of the staging/testing environment.
Ensure servers, databases, and networks are correctly configured.
Cross Verification:
Deployment:
Execute the deployment process after getting all approvals and validations.
Monitor closely to ensure a seamless transition.
Deploy the application to the production environment.
Smoke Test:
Perform preliminary testing to validate the core functionalities of the application during the deployment phase.
Ensure the build's stability and readiness for further testing or production use.
Pre-Deployment Check List:
Obtain necessary approvals before proceeding with deployment.
UAT testing approval confirms functionality meets user expectations.
Security Scan approval confirms the application is secure and free from vulnerabilities and potential cyber threats.
What takes place during the Deployment Phase?
Exit Criteria:

## Slide 18
Phase 07 – Maintenance

## Slide 19
Performance Optimization:
Improving application speed, scalability, and responsiveness.
Security Updates:
Addressing Vulnerabilities to enhance system security.
Bug Fixes & Enhancements :
Address issues identified post-deployment and implement updates or new features based on user feedback to improve functionality. Investigate underlying issues to identify and resolve the root cause of defects or user-reported problems.
Knowledge Transfer and Documentation:
Providing context to the client team about the application through comprehensive documentation and detailed explanations . Also, documenting all the bugs and their solutions for future references.
The client has the capability to strategize and implement new features, subsequently assessing their effectiveness and impact.
Begins after the software is deployed and operational in the production environment (post-deployment phase).
Maintenance Phase
Key Actions in Maintenance Phase
Outcome:

## Slide 20
Keyword goes here
Learning Plan
Unit Testing
OWASP Security Guide
Troubleshooting Methods
Best Practices
Requirement Gathering Questions
Appendix
These documents serves as a comprehensive resource to effectively kickstart a React-based project. It covers the following key areas:
Performance Testing
Click on the headings or Word Icon for the detailed documentation.
A structured roadmap tailored for beginners and experienced developers alike, focusing on React fundamentals, advanced topics, and best practices.
Essential security measures and practices for the application, including common vulnerabilities and their prevention strategies.
Solutions to common React challenges and errors, along with debugging tips and tools for quick issue resolution
A comprehensive overview of the unit testing process, including methodologies, best practices, and implementation steps, is available.
Essential security measures and practices for the application, including common vulnerabilities and their prevention strategies.
The complete steps and processes involved in requirement gathering for a project
A document outlining comprehensive details on performance testing, including key methodologies and best practices
Appendix

## Slide 21: Thank You!

## Slide 22
21
Gather User Expectations
01
02
03
Define the Purpose
Ensure Compliance with Standards
Understand user needs by focusing on design, navigation, and accessibility, conducting user interviews, surveys, or usability testing to gather insights, and prioritizing features that enhance satisfaction and align with their workflows.
Define the application's purpose — web application, mobile application — and align its frontend with business goals, focusing on clarity, interactivity, and performance.
Ensure consistent branding, scalable UI with design systems, and accessibility compliance for an inclusive user experience.
Requirement Phase
Identifying Goals and Expectations

## Slide 23
Define the app's core capabilities, like user management, search features, to meet user and business needs.
Key Features
Outline how each feature achieves its goal, such as managing users securely, updating data in real time, or enabling filters. Ensure functionality aligns with user needs.
Evaluation
Core Features and Requirements
Specify key attributes like Performance, security, scalability, and consistent UI to ensure a reliable system. Focus on enhancing user experience while meeting accessibility and branding standards.
Non-Functional
Functional
Requirement Phase

## Slide 24
Requirement Phase
Software Requirement Specification
Selecting Core Technologies and Tools
Choose key technologies for the frontend, like React for dynamic interfaces, and CSS frameworks for efficient styling and responsiveness. Select tools that align with project needs.
Explore Libraries and Complementary Tools
Use libraries like Redux for state management, Axios for API requests, and ApexCharts or E-charts for data visualization. Include tools like React DevTools, Jest, and Cypress for debugging, testing, and performance optimization..
Identify Dependencies or Constraints
Identify dependencies like backend APIs and database compatibility for smooth integration. Consider project constraints such as team expertise, performance needs, and budget limits.

## Slide 25: Choosing Libraries and Tools
State Management
Select tools based on application complexity—Redux for robust centralized state, Context API for simpler, localized needs, or Zustand for lightweight state handling.
Routing
Use React Router for navigation to handle dynamic routing effectively in single-page applications with minimal setup.
Data Fetching
Choose for Redux Saga to manage side effects like API calls in complex applications or Axios for a versatile and feature-rich HTTP client.
CI/CD Tools
Choose scalable CI/CD platforms like Azure DevOps or GitLab for seamless integration with your workflow, supporting automated testing and deployments.
Planning Phase

## Slide 26: Architecture and Design
Break the application into reusable and to ensure self-contained components/Global Components scalability and maintainability. Organize components based on features or functionality to simplify development and debugging.
Design a Modular Component Structure:
Separate UI and Logic Components
Separate components focused on UI (presentational) from those managing business logic and state (container), following the separation of concerns principle.
Organize your codebase for clarity and scalability.
Choose an appropriate state management approach based on the complexity of the application. For larger apps, centralize state using tools like Redux, while smaller or feature-specific state can rely on Context API or local state within components.
Adopt a Clear State Management Strategy:
Folder Structure:
Planning Phase

## Slide 27
Planning Phase
Timeline and Milestones
Project Initiation
Define the start date and initial setup tasks, such as repository creation, tool configurations, and team onboarding.
Development Phases
Break the project into distinct phases (e.g., feature development, testing, and integration) with clear deadlines for each stage.
Key Milestones / Timeline
Identify critical points like completing MVP, finalizing UI design, or passing testing benchmarks to track progress.
Delivery Deadlines
Set realistic deadlines for project completion and handovers, ensuring buffer time for potential risks or delays.
* MVP – Minimum Viable Product

## Slide 28: Sample Effort Estimation
Note:*The mentioned man-days are indicative and provided as a sample for effort estimation purposes
Planning Phase
Design Mockup
*Tasks based on user Stories

## Slide 29
Keyword goes here
Learning Plan
Unit Testing
OWASP Security Guidelines
Troubleshooting Methods
Best Practices
Requirement Gathering Questions
Documents
These Documents serves as a comprehensive resource to effectively kickstart a React-based project. It covers the following key areas:
Performance Testing
Click on the headings or Word Icon for the detailed documentation.
A structured roadmap tailored for beginners and experienced developers alike, focusing on React fundamentals, advanced topics, and best practices.
Essential security measures and practices for the application, including common vulnerabilities and their prevention strategies.
Solutions to common React challenges and errors, along with debugging tips and tools for quick issue resolution.
A comprehensive overview of the unit testing process, including methodologies, best practices, and implementation steps, is available.
Essential security measures and practices for the application, including common vulnerabilities and their prevention strategies.
The complete steps and processes involved in requirement gathering for a project
A document outlining comprehensive details on performance testing, including key methodologies and best practices
Documents

## Slide 30: Sample Task Allocation
1. Create an Issue
Go to the Issues section in the GitLab repository
Click New Issue and provide a clear title and description
2. Assign the Issue to a Developer
In the Assignee field, assign the issue to the respective developer
Ensure the assignee has the necessary skills and bandwidth to handle the task
3.Add a Milestone and labels
Set a milestone to organize tasks by project phases (e.g., Planning Phase, Development, Testing)
In the issue, select a milestone that corresponds to the task’s timeline or phase
4.Update and Organize the Issue Board
Go to the Issue Board to visualize tasks across stages (In Progress, Review, Done)
Move issues to appropriate columns based on their status
Note: The listed tasks are for illustrative and based on user Stories purposes and provided as examples.
Development Phase

## Slide 31
The primary objective of React testing is to validate the functionality, usability, and rendering of React components to ensure a seamless and consistent user interface experience
*Click on the heading for the official React Profiler Documentation.
  .
Process:
Entry Criteria:
Completion of Development : All modules are fully developed, integrated, and unit-tested.
Test Environment Readiness: A stable, configured environment production is set up.
Approved Test Cases and Plan: All test cases and a finalized test plan are documented and approved.
Exit Criteria:
All Critical and High-Priority Bugs Resolved: Ensures major issues are fixed and verified
Test Case Execution Completed :. Confirms all test cases are executed, and all requirements are validated.
Security Scan Approval: Got approval from Security team that application is secure.
User Acceptance Testing (UAT) Sign-off: Ensures the system is approved by end-users and stakeholders for release.
Testing Phase
3.Security Scan: Security scans identify vulnerabilities, simulate attacks, and ensure application security, data protection, and compliance.
6.User Acceptance Testing (UAT): Conducted at the end to ensure stability, meet business requirements, and validate functionality with real users.
2.System Testing: Validates the entire system's functionality, ensuring it meets requirements and performs as expected in all scenarios.
1. Integration Testing Conducted to test the interactions and data flow between integrated component.
4.Performance Testing*: Performed to assess performance, scalability, and stability using React Profiler, ensuring optimal efficiency.
5.Regression Testing: Conducted after bug fixes or changes, to ensure feature stability and prevent new issues.
Bug Fixes
No Issues
Issues found
What happens inside the Testing Phase?