## Slide 1: Comprehensive Playbook for Testing
13 January 2025
STLC Playbook

## Slide 2
Objectives of Playbook

## Slide 3
Key objectives of Playbook
Objectives
Define a systematic and repeatable process for testing, covering all phases from planning to closure
STRUCTURED APPROACH
Deliver high-quality application by identifying, tracking, and resolving defects early in the process
DEFECT FREE APPLICATION
Ensure comprehensive testing of all functionalities, features, and non-functional aspects to meet project requirements
COMPREHENSIVE TEST COVERAGE
Foster better coordination between QA, development, and other stakeholders for clear understanding and issue resolution
COLLABORATION & COMMUNICATION
Implement feedback from each testing phase to refine and improve future testing activities and processes
CONTINUOUS IMPROVEMENT

## Slide 4
Software Testing Life Cycle (STLC)

## Slide 5
Software Testing Life Cycle (STLC)
STLC (Software Testing Life Cycle) is a structured process to plan, design, execute, and close testing, ensuring defect-free, high-quality software delivery.
01
Requirement
Understanding / Analysis
Understand and analyze testing needs from project requirements.
02
Test
Planning
Define the testing scope, strategy, resources, and schedule.
03
Testcase
Design
Design the architecture and visual aspects of the application
04
Test Environment
Setup
Configure hardware and software environments for testing.
05
Test
Execution
Run test cases, log defects, and validate results.
06
Defect
Reporting
Track, retest, and resolve identified defects.
07
Test
Closure
Evaluate test results, document findings, and finalize the testing process.
Create and review test cases and test data based on requirements.
STLC Phases

## Slide 6
Phase 01 - Requirement Understanding / Analysis

## Slide 7
The Requirement understanding Phase for testing lifecycle ensures that the testing activities are aligned with the overall strategic goals of the project. This phase defines the foundation for effective test planning, design, and execution by thoroughly analyzing requirements and setting clear expectations for testing.
Requirement Phase
Requirement Understanding Phase
Entry Criteria:
Stakeholder Identification : Key stakeholders, including business analysts, developers, product owners, and testers have been identified.
Requirement Document availability : Requirement specs with functional/non-functional requirements have been shared with the testing team.
Integration of UI/UX and Testing Teams: UI/UX team reviews mockups with the testing team to address usability and functionality issues, ensuring an intuitive design and user experience.
Project Objectives : The project's goals, scope, and critical success factors have been clearly defined and aligned.
Exit Criteria:
Requirements Validated : Ambiguities in the requirements are resolved through stakeholder discussions, and the requirements are agreed upon by all stakeholders.
Test Scope Finalized : A detailed scope document is created highlighting in-scope and out-of-scope features, along with high-risk areas and critical user flows for focused testing.
Understanding of Scope and Objectives: The testing team confirms a clear understanding of the scope, business goals, and objectives of the user story or feature, ensuring the requirements are ready for test case design.
03
02
01
Identifying Goals and Expectations
Documentation
Understand testing needs by focusing on requirements, risk areas, and performance benchmarks, gathering insights from stakeholders, and prioritizing features that ensure comprehensive coverage and quality.
Identify functional and non-functional testing requirements to validate the application’s features, performance, and usability, while creating test cases, scenarios, and prioritizing testing efforts.
This document outlines all the necessary components, including test scope,
test data requirements, and resources, that need to be defined and created throughout testing phase.
Process:
Core Requirements

## Slide 8
Phase 02 – Test Planning

## Slide 9
The Test Planning Phase establishes a comprehensive roadmap for the testing process within the software development lifecycle. It ensures the strategic alignment of testing activities with project goals and objectives.
Test Planning Phase
What activities occur during the Test Planning Phase?
Entry Criteria:
Requirement Analysis Completed: All business and functional requirements are finalized and approved (BRD , Mockup, User stories ).
Project Timeline Shared: Development timelines, milestones, and dependencies are clearly defined.
High-Level Design (HLD) Document: HLD providing detailed insights into the system's architecture, data flow, and the identification of both testable and non-testable modules.
Exit Criteria:
Test Strategy and Plan Documented: The test strategy and plan are documented, reviewed, and approved by stakeholders, covering testing levels, types, methodologies, and cycles.
Finalization of Resources, Tools, and Environments: All necessary resources, tools, and environments are finalized and made available to the testing team.
Risk Mitigation Plans: Risk mitigation plans are created to address potential project risks like delays or resource shortages, ensuring proactive measures are in place.
The process involves defining testing levels (unit, integration, system, acceptance), selecting testing types (functional, non-functional, regression), choosing testing methodologies (manual / automated), and determining the test cycles.
Identify and procure appropriate testing tools (e.g., Selenium / Playwright for functional automation, JMeter for performance testing).
Consider factors such as tool compatibility, cost, and ease of use.
It involves assigning roles and responsibilities for testing activities (e.g., test manager, test engineers, automation specialists) and ensuring team members possess the necessary skills and knowledge.
Prepare a detailed test plan that includes timelines, risks, resources, and the process for reporting.
Include exit criteria to determine when testing can be considered complete.
Process:
Define Testing Objectives & Types
Tool Selection
Resource Allocation
Test Plan Documentation

## Slide 10
Phase 03 – Testcase Design

## Slide 11
Test Plan Approval: Test Plan and Strategy are reviewed and approved.
Finalized Requirements: Business and Functional requirement documents are completed and finalized.
Resource Readiness: Test tools and resources are available and ready for use.
Entry Criteria:
The Test Design Phase prepares detailed test artifacts to ensure the system meets requirements and bridges planning and execution.
Process:
Create detailed test cases with preconditions, test data, clear steps and expected results..
Include both positive and negative test cases to ensure thorough validation.
Prioritize test cases based on risk, complexity, and criticality of the feature.
Test Case Development:
Test Data Preparation:
Identify the data required for each test case, such as user profiles, transactions, or boundary values.
Create test data, ensuring it aligns with the application’s logic.
Test Scenario Identification:
Break down requirements into high-level test scenarios covering end-to-end workflows.
Identify functional (e.g., feature validation) and non-functional (e.g., performance, usability) scenarios.
What takes place during the Design Phase?
Automation Test Design:
Identify test cases suitable for automation.
Define the framework, tools, and scripting standards for automation.
Develop reusable components to improve efficiency.
Test Cases Prepared: All test scenarios and cases are reviewed, approved, and ready for execution.
Test Data Prepared: Test data is prepared, validated and available for use.
Automation Scripts Validated: Initial automation scripts are developed and validated.
Exit Criteria:
Test Design Phase

## Slide 12
Phase 04 – Test Environment Setup

## Slide 13
Test Environment Setup
Test Environment set up include set up of software and hardware for the testing teams to execute test cases, It is created to simulate real time/ production environment.
  .
Entry Criteria:
Test Environment Configuration: Test environment must be set up with the required hardware, software, and configurations.
Application Build : The latest validated stable build should be deployed, free of critical defects.
Exit Criteria:
Environment Readiness: Test data and tools should be available, configured, and accessible to testers.
Tools and Access Verification: Ensure all testing and defect-tracking tools are functional, with verified access for testers.
Compliance with Setup Documentation: The test environment must be configured according to documented requirements, including security, backup, and recovery policies.
What is involved in Test Environment Setup ?
Process:
Analyze and define the environment requirements, including hardware, software, network configurations, and tools necessary for testing, ensuring alignment with the test objectives
1. Environment Planning & Design:
Install the required OS, applications, testing tools, and services as per the project’s technical requirements, ensuring that all dependencies are addressed
2. Installation & Configuration of Software:
Set up the network infrastructure, ensuring secure connectivity, firewall settings, VPN configurations, and user access controls according to security policies.
3. Network Setup & Security
Configuration:
Perform thorough testing of the environment setup, validating all configurations, verifying system health, and conducting a sanity testing to ensure readiness for the manual test execution phase.
4. Environment Validation & Final Check:

## Slide 14
Phase 05 – Test Execution

## Slide 15: The Test Execution Phase in STLC involves running test cases to validate functionality, identify defects, and ensure the software aligns with specified requirements.
Test Execution Phase
Process:
Entry Criteria:
Test Environment Setup : The environment is set up and validated
Data Availability : Test data is prepared and ready.
Test Case Approval : Test cases are reviewed and approved for execution.
Exit Criteria:
Test Case Completion : All planned test cases are executed.
Defect Identification : All defects are identified during test execution.
Release build Readiness : Release build is verified and reviewed for production readiness.
Approval Report : Test summary report is reviewed and approved by stakeholders.
What takes place during the Test Execution Phase?
1. Unit Testing
Verification of individual functions by developers.
2. Component Testing
Validation of individual features against acceptance criteria.
3. Integration Testing
Testing interactions between integrated components.
4. System/Regression Testing
End-to-end testing ensures that the application meets all requirements, with all fixes/functionalities working as expected.
5. Final Validation
Final validation ensures production readiness, with smoke tests confirming stability and deployment success.

## Slide 16
Phase 06 – Defect Reporting

## Slide 17: The defect reporting phase of STLC involves identifying and logging detailed defect information, prioritizing them, and tracking resolutions to ensure timely fixes and proper validation.
Defect Reporting Phase
Process:
Entry Criteria:
Test Execution in Progress: Testing activities have identified potential issues.
Test Environment Stability: The environment must be stable to accurately reproduce defects.
Defect Management Tool Availability: A defect management tool (e.g., Gitlab, JIRA, Bugzilla) is ready for use.
Exit Criteria:
Defects are Resolved: All high-priority and critical defects are resolved or deferred with stakeholder approval.
Defect Status Updated: Defects are validated, retested, and marked as closed or deferred.
Defect Summary Documented: A defect summary report is prepared and shared with stakeholders.
What takes place during the Defect Reporting Phase?
01
02
Defect Assignment/Triage
03
Defect Resolution
04
Defect Retesting
05
Identify issues during test execution that deviate from expected results.
Log defects with detailed steps to reproduce, severity, priority, and supporting attachments like screenshots or logs.
Defect Logging
Triage team assigns the defects to the appropriate developer or team for fix.
Developers analyze the issue, implement the fix based on priority, and update the defect status with relevant notes.
Testers validate the fix by re-executing related test cases and performing additional checks for potential side effects.
Defect Closure/ Reopening
06
Defects are closed if fixes work as expected or reopened if the issue persists.
Defect Identification

## Slide 18
Phase 07 – Test Closure

## Slide 19
Test Closure Phase
This is the final stage of STLC where testing activities are formally completed, reports are documented, defects are closed, and knowledge is transferred to ensure all testing objectives are met and the software is ready for release.
  .
Process:
Entry Criteria:
Test Execution Completion : All planned test cases, including functional, regression, and non-functional tests, have been executed.
Defect Closure Verification : All critical defects are resolved and documented for future review.
Exit Criteria:
Test Closure Report: Final test summary report is prepared and reviewed.
Stakeholder Approval: Final sign-off from stakeholders is obtained, confirming that testing objectives are achieved, and the software is ready for release.
What happens in the Test Closure Phase?
Test Summary Report
Defect Closure Check
Test Environment Clean-Up
Test Debrief
A comprehensive summary of the testing process, including executed test cases, defect counts, and the overall pass/fail rate.
1. Test Summary Report
Ensures all identified defects are tracked, resolved and tested before closure.
2. Defect Closure Check
3. Test Environment Clean-Up
Cleans up the test environment, archives test data, and stores test artifacts for future reference.
4. Test Debrief
Shares key insights, lessons learned, and process feedback with stakeholders to improve future testing processes.
Process:

## Slide 20
Different Approaches of Testing:
1. User-Story based Testing
2. Release based Testing

## Slide 21
User-Story Based Testing

## Slide 22
User-Story Based Testing
User-Story based Testing ensures that the user story meets business requirements, is fully validated through test cases, defects are addressed, and stakeholders approve the functionality for release.
  .
Entry Criteria:
Clear Requirements : The user story is well-defined with clear requirements and acceptance criteria.
Test Documentation Access : Testers have access to the user story documentation.
Finalized User Story : The user story has been finalized, and acceptance criteria are well understood.
Ready Test Environment: Test data, environments, and necessary tools are set up and ready for testing
Exit Criteria:
Requirements and Criteria Validation: All ambiguities are resolved, and acceptance criteria are understood.
Complete Test Cases : Test cases are written to validate all acceptance criteria and business logic.
Test Execution Completion: All test cases are executed, defects reported, and test results documented.
Successful Defect Resolution and Retesting: All defects are resolved or deferred, and retesting has been successfully completed with no new major defects introduced.
Understanding User-Story based Testing:
Ensure the user story requirements are clear, complete, and testable. This includes reviewing the user story acceptance criteria, engaging with stakeholders for clarification, and documenting assumptions.
1. Requirement Analysis:
Design detailed test cases that map to the acceptance criteria and business rules. This phase involves preparing positive and negative test cases, identifying test data, and creating automation scripts when applicable.
2. Test Case Design:
Execute the designed test cases, log defects, and track the progress of test execution. This phase also includes functional, integration, and system testing, and providing feedback to developers for fixes
3. Test Execution
Report defects, track their resolution, and retest once fixes are applied. Regression testing is performed to ensure no new issues arise from the fix impacted areas.
4. Defect Reporting and Retesting
Validate the user story against business requirements, ensuring it meets stakeholders' expectations. This phase concludes with final approval from business stakeholders.
5. Test Closure:
Process

## Slide 23
Release Based Testing

## Slide 24
Release Based Testing
Release Based Testing ensures the stability and functionality of application across various environments (local, development, QA, staging, production) by validating features, fixes, and system behavior through systematic test execution.
  .
Entry Criteria:
Code Development Completion: Features/modules are developed and merged.
Environment Readiness: All environments are configured, and builds are deployed.
Test Artifacts Availability: Test cases, data, and scenarios are ready for execution
Exit Criteria:
High Pass Rates: Execution of functional, regression, and UAT test cases meets defined success thresholds.
Defect Resolution: Critical and blocker defects are resolved and documented.
Sign-Offs: QA and business stakeholders approve for the next phase or release.
Understanding Release Based Testing:
1. Pre-Testing(Local) Environment Initial verification through unit testing and code reviews by developers
3. QA/Test Environment Comprehensive validation using system, regression, and compatibility testing.
4. Pre-Production(Staging Environment) User acceptance testing(UAT), Performance, Sanity and Security testing in a production-like setup.
5. Production Environment Final deployment validation and smoke testing post-release.
2. Development Environment Smoke testing done by QA team to ensure seamless module interactions.
Process

## Slide 25
Environment | Entry Criteria | Exit Criteria | Activities
Local | Code development is complete. Unit test cases are prepared. Code is merged into the development branch. | Unit tests pass >90%. Code quality meets standards (e.g., via SonarQube). Build is stable. All critical defects are resolved. | Perform unit testing. Conduct code reviews. Execute developer integration testing.
Development | Unit testing is complete. Build is successfully deployed to the development environment. Test data is prepared and configured. | Component test results are available. No critical/blocker integration issues remain. APIs and module interactions function as expected. | Conduct Smoke testing to ensure smooth module interaction.
QA | Integration testing is complete. Build is successfully deployed to the QA environment. Test cases are approved and ready for execution. | Functional test cases achieve a >95% pass rate. Regression suite is executed and passes successfully. Critical/blocker bugs are resolved. QA sign-off is obtained. | Perform compatibility, system, and regression testing (if applicable).
Staging | QA testing completed and signed off. Build is stable and ready for UAT. UAT test scenarios are prepared. | All UAT scenarios pass successfully. Performance/load tests meet SLAs (e.g., response time < 2 seconds). No major security vulnerabilities identified. QA & Business/Customer approval is obtained. | User Acceptance Testing (UAT) End-to-End Testing Performance and Load Testing (if required) Security Testing (if required)
Production | Staging/UAT sign-off obtained. Deployment checklist completed and approved. | Smoke tests passed post-deployment. Production environment is stable and accessible. | Smoke Testing. Validation of Production Deployment
Testing Phases: Criteria & Activities

## Slide 26: Thank You!